Anderson County Library

Request for Bids

New Flooring for the Main Library

of the Anderson County Library

Bid #23-001

# October 2023

SOLICITATION OFFER AND AWARD FORM

| # ANDERSON LIBRARY PURCHASING, ANDERSON, SOUTH CAROLINA 29624 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| REQUEST FOR BIDS, OFFER, AND AWARD |  |  |  |  |  |
| ********************************************Solicitation Information**************************************** |  |  |  |  |  |
| 1. SOLICITATION: #23-001 |  |  | 4. Brief Description of Project: The Anderson County Library (“ACL”) invites qualified contractors to submit sealed bids for floor covering replacement at the Main Library. The scope of work will include moving/lifting shelving and other furniture, removing carpeting, recycling old carpet where applicable, providing specific flooring (various types), providing floor preparation, moisture mitigation test and installing new flooring in at the Anderson Count Library located at 300 N. McDuffie Street, Anderson, SC. The project should be completed in 100 days from start date, and be finished by April 30, 2024. |  |  |
| 2. ISSUE DATE: October 4, 2023 |  |  |  |  |  |
| 3. FOR INFORMATION CALL: |  |  |  |  |  |
| Name: Annie Sutton Phone: (864) 260-4500, ext 102 |  |  |  |  |  |
| 5. SUBMIT BID TO: Anderson County Library 300 N. McDuffie Street Anderson, SC 29621 |  |  | **** Mandatory Pre-Bid Walk Thru week of October 9-16th the Anderson County Main Library, 300 N. McDuffie Street, Anderson, SC 29621. Contact Rob McCormick to set up an appointment: 864-260-4500 ext 184 |  |  |
| 6. Submission Deadline: Wednesday October 25, 2023 Time: 11:00 A.M. |  |  |  |  |  |
| 7. Submit Sealed Bid |  |  |  |  |  |
| 8. Firm Offer Period: Bids submitted shall remain firm for a period of ninety (90) calendar days from date specified in block 6. |  |  |  |  |  |
| >>>>>>>>>>>>>>>>>>>>>>>>>>>>>>>>>>Offer (To be completed by Bidder)<<<<<<<<<<<<<<<<<<<<<<<<<<<<<<<<< |  |  |  |  |  |
| - BUSINESS CLASSIFICATION | (Check Appropriate Box) |  | - Woman Business Enterprise - Minority Business Enterprise - Disadvantaged Business Enterprise |  |  |
| 10. Additional Information: In compliance with above, the undersigned agrees, if this bid is accepted within the period specified in Block 8 above, to furnish any or all other further information requested by Anderson Library. |  |  |  |  |  |
| 11. Bidder’s name and address (Type or print): E-mail address: _____________________________________ Telephone # : _________________ Fax #: ______________ Federal Identification #: |  |  | 12. Name & Title of Person Authorized to sign the Bid (Type or Print): |  |  |
|  |  |  | 13. Bidder’s Signature & Date: |  |  |
| >>>>>>>>>>>>>>>>>>>>>>>>>>>>Award (To be completed by Anderson Library Library)<<<<<<<<<<<<<<<<<<<<<<< |  |  |  |  |  |
| - Total Amount of Award: |  | 15. Successful Bidder: |  |  |  |
| 16. Contracting Officer or Authorized Representative: Annie Sutton |  | 17. Signature: |  | 18. Award date: |  |

## CONTENTS OF BID PACKAGE

SECTION I	Bid/Proposal Schedule

SECTION II	Information and Conditions for Bidders

Exhibit A	Non-Collusion Affidavit Form

SECTION III	Information Required of Party Making the Bid

SECTION IV	Bid Form

Addendum A	Base Bid Form

SECTION V	Contractor’s Agreement

Exhibit A	Scope of Work

#### Exhibit B	General Conditions

SECTION VI	Building Diagram and Flooring Layout/Design - Link

SECTION I

BID/PROPOSAL SCHEDULE

PROJECT NO. :23-001	           		PURCHASE ORDER NO.:

FILE NO.:					PROJECT MANAGER:    Rob McCormick

ANDERSON COUNTY LIBRARY APPROVAL: 	Annie Sutton, Director

AD FOR (BIDS) (PROPOSALS):  Oct 4, 2024 SCBO Online and Anderson County Library Website  -www.andersonlibrary.org

PRE BID WALK THRU (MANDATORY):   Oct 9-16, 2023.

DEADLINE FOR RECEIVING (BIDS):		Oct 25, 2023 11:00am

OPENING BIDS: 	           		Oct 25, 2023	11:00 am

TENTATIVE START DATE: 	ASAP

COMPLETION DATE: 				April 30, 2024

LIQUIDATED DAMAGES:      $100.00/Day

Need dates for all the above.

SECTION II

INFORMATION AND CONDITIONS FOR BIDS

WARNING:

# READ THIS DOCUMENT CAREFULLY.  DO NOT ASSUME THAT IT IS THE SAME AS OTHER SIMILAR DOCUMENTS YOU MAY HAVE SEEN, EVEN IF RECEIVED FROM ANDERSON COUNTY LIBRARY.

1.  Preparation of Bid Forms.  Anderson County Library, a body politic and corporate and a political subdivision of the State of South Carolina, (hereinafter referred to as “Library”) invites bids on the forms included in this bid package (the “Bid Package”) to be submitted at the time and place stated in the Notice Calling for Bids (the “Notice”).  Bids shall be submitted on the prescribed Bid Forms (See Section IV), which, along with all other documents in the Bid Package, must be completed in full.  Bidders must complete a base bid or alternate bid for the project.  The award will be based on the lowest total cost of the project.  All labor, material, equipment, overhead, direct, indirect costs and profit are to be included in prices submitted in bids.  All bid items and statements shall be properly and legibly filled out.  Numbers shall be stated both in words and in figures where so indicated, and where there is a conflict in the words and the figures, the words shall govern.  In the case of discrepancies for a line item due to rounding, the unit price times the estimated quantity shall determine the line item cost.  In the case of discrepancies between the individual bid forms and the summary form the individual forms shall govern.  The signatures of all persons shall be in long hand.  Prices, wording and notations must be in ink or typewritten.  Erasures or other changes shall be noted over by signature of the bidder.

2.  Form and Delivery of Bids.  The bid must conform and be responsive to all requests in the bid documents and shall be made on the Bid Form provided, and the complete bid, together with all additional materials required in the Bid Package, shall be enclosed in a sealed envelope, and addressed and hand delivered or mailed to the Administrative Offices of the Anderson County Library,c/o Annie Sutton, 300 N. McDuffie Street, Second Floor, Anderson, South Carolina, 29621 and must be received on or before the time set forth in the Notice for the opening of bids.  The envelope shall be plainly marked in the upper left hand corner with the bidder’s name, the project designation and the date and time for the opening of bids.  It is the bidder’s sole responsibility to ensure that its bid is received prior to the bid deadline.  Any bid received after the scheduled closing time for receipt of bids shall be returned to the bidder unopened.  At the time set forth in the Notice for the opening of bids, the sealed bids will be opened and publicly read aloud at the place indicated in the Notice.

3.  Bid Security.  Each bid shall be accompanied by a bid security in the form of cash, a certified or cashier’s check or bid bond in the amount of not less than five percent (5%) of the total bid price payable to the Library and shall be given as a guarantee that the bidder, if awarded the contract, will execute the Contractor’s Agreement, in substantially similar form to the Contractor’s Agreement in Section V of this Bid Package (the “Contractor’s Agreement”), within seven (7) days after mailing of the Notice of Award of Contract, and will furnish prior to the execution of the Contractor’s Agreement, a satisfactory Faithful Performance Bond in an amount not less than One Hundred percent (100%) of the total bid price and separate Payment (labor and material) Bond in an amount not less than One Hundred percent (100%) of the total bid price in accordance with state law and furnish certificates evidencing that the required insurance is in effect in the amounts set forth in the General Conditions of the Contractor’s Agreement (the “General Conditions”).  The Faithful Performance Bond shall remain in full force and effect through the guarantee period as specified in the General Conditions.  In case of refusal or failure to timely execute the Contractor’s Agreement and furnish the required bonds and insurance certificates, the bid security shall be forfeited to the Library.

4.  Signature.  The Bid Form, all bonds, the Designation of Subcontractors Form, all Information Required of Bidder, Workers Compensation Certificate, Drug Free Workplace Certification, Non-Collusion Affidavit, the Contractor’s Agreement when executed, and any and all Guarantees must be signed in the name of the bidder and must bear the signature of the person or persons duly authorized to sign these documents.  If bidder is a corporation, the legal name of the corporation shall first be set forth, together with two signatures:  one from among the chairman of the board, president or vice president and one from among the secretary, chief financial officer, or treasurer.  Alternatively, the signature of other authorized officers or agents may be affixed, if duly authorized by the corporation.  Such documents shall include the title of such signatories below the signature and shall bear the corporate seal.  In the event that the bidder is a joint venture, partnership or limited liability company, there shall be submitted with the bid a statement signed by authorized officers of each of the parties to the joint venture, partnership or limited liability company, naming the individual who shall be the agent of the joint venture, partnership or limited liability company, who shall sign all necessary documents for the joint venture, partnership or limited liability company and, should the joint venture, partnership or limited liability company be the successful bidder, who shall act in all matters relative to the Contractor’s Agreement for the joint venture, partnership or limited liability company.  If bidder is an individual, his or her signature shall be placed on all such documents.

5.  Modifications.  Changes in or additions to any of the documents contained in the Bid Package, alternative proposals, or any other modifications, which are not specifically called for by the Library, may result in the Library’s rejection of the bid as not being responsive.  No oral or telephonic modifications of any bid will be considered.  Prior to the opening of bids, a written modification signed by bidder postmarked and received by Library prior to the opening of bids or a facsimile modification duly signed by bidder received prior to the opening of bids may be considered by the Library.

6.  Erasures, Inconsistent or Illegible Bids.  The bid submitted must not contain any erasures, interlineations, or other corrections unless each such correction creates no inconsistency and is suitably authenticated by the signature(s) of the person(s) signing the bid.  In the event of inconsistencies between words and figures in the entire bid, words shall control figures.  In the event that the Library determines that any bid is unintelligible, illegible or ambiguous, the Library may reject such bid as not being responsive.

7.  Examination of Site and Project Documents.  At its own expense and prior to submitting its bid, each bidder shall examine all documents contained in the Bid Package; visit the site and determine the local conditions which may in any way affect the performance of the work, including, but not limited to, the general prevailing rate of per diem wages and other relevant cost factors; familiarize itself with all Federal, State and local laws, ordinances, rules, regulations and codes affecting the performance of the work, including the cost of permits and licenses required for the work; make such surveys and investigations, including investigation of subsurface or latent physical conditions at the site or where work is to be performed, as it may deem necessary for performance of the work at its bid price; determine the character, quality, and quantities of the work to be performed and the materials and equipment required; and correlate its observations, investigations, and determinations with all requirements of the work and  project contemplated herein (hereinafter referred to as the “Project”).  The Library is not making any warranties regarding any conditions of the sites or information contained in the bid documents.  The Library shall not be liable for any loss sustained by the successful bidder resulting from any variance between the conditions and design data given in the bid documents and the actual conditions revealed or which should have been revealed during the bidder’s pre-bid examination or during the progress of the work.  Bidder agrees that the submission of a bid shall be incontrovertible evidence that the bidder has fully and adequately inspected and evaluated the Project and has complied with all the requirements of this paragraph.

8.  Withdrawal of Bids.  Any bid may be withdrawn by written request, or by facsimile transmission confirmed in the manner specified above for bid modifications, at any time prior to the scheduled closing time for receipt of bids.  The bid security for bids withdrawn prior to the scheduled closing time for receipt of bids, in accordance with this paragraph, shall be returned to the withdrawing bidder.  No bid may be withdrawn for a period of ninety (90) days after bids are opened.

9.  Agreement and Bonds.  The successful bidder (hereinafter referred to as the “Contractor”) will be required to furnish a faithful performance bond in the amount of One Hundred percent (100%) of the total contract price, and certificates of insurance as required in the Contractor’s Agreement, prior to execution of the Contractor’s Agreement. The Contractor’s Agreement, which the Contractor will be required to execute, and the performance bond, which the Contractor will be required to furnish prior to execution of the Contractor’s Agreement, shall contain language requiring that the Payment (Labor and Material) bond shall be in the amount of not less than One Hundred percent (100%) of the amount of the total contract price of the successful bid as required by state law.

10. Interpretation of Bid Documents.  If any bidder is in doubt as to the true meaning of any part of the Bid Package, or finds discrepancies in, or omissions from any drawings and specifications, a written request for an interpretation or correction thereof may be submitted to the Library.  The bidder submitting the written request shall be responsible for its prompt delivery.  Any interpretation or correction of the bid documents will be made only by addendum duly issued by the Library, and a copy of such addendum will be hand delivered or mailed or faxed to each bidder known to have received a Bid Package.  All such addenda shall become part of the Bid Package and all bidders shall be bound by such addenda, whether or not received by all bidders. No person is authorized to make any oral modification of any provision in the bid documents, nor shall any oral modification be binding upon the Library.  If discrepancies on drawings, or in plans or specifications, or conflicts between drawings, plans, specifications, terms or conditions exist, the interpretation of the Library shall prevail.  Bidder shall become familiar with the plans, specifications and drawings, if any.  SUBMITTAL OF A BID WITHOUT CLARIFICATIONS SHALL BE INCONTROVERTIBLE EVIDENCE THAT THE BIDDER HAS DETERMINED THAT THE PLANS, SPECIFICATIONS AND DRAWINGS ARE SUFFICIENT FOR BIDDING AND COMPLETING THE WORK; THAT BIDDER IS CAPABLE OF READING, FOLLOWING AND COMPLETING THE WORK IN ACCORDANCE WITH THE PLANS SPECIFICATIONS AND DRAWINGS; THAT THE PLANS, SPECIFICATIONS AND DRAWINGS FALL WITHIN AN ACCEPTABLE STANDARD FOR PLANS, SPECIFICATIONS AND DRAWINGS; AND THAT BIDDER AGREES THAT THE PROJECT CAN AND WILL BE COMPLETED ACCORDING TO THE LIBRARY’S TIMELINES AND ACCORDING TO THE PROGRESS SCHEDULES TO BE SUBMITTED BY THE SUCCESSFUL BIDDER INCORPORATING THE LIBRARY’S TIMELINES FOR COMPLETION OF THE PROJECT.

11.  Award of Contract.  The Library reserves the unqualified right to reject any or all bids, or to waive any irregularities or informalities in any bids or in the bidding process.  Bidders must complete a base bid or alternate bid for the Project but not necessarily both.  The award will be based on the lowest total cost of the Project.  In the case of discrepancies for a line item due to rounding, the unit price times the estimated quantity shall determine the line item cost.  In the case of discrepancies between the individual bid forms and the summary form, the individual forms shall govern.  If two identical low bids are received from responsive and responsible bidders, the Library may elect to determine the Contractor by following Section 2-634(i) of the Library’s Code of Ordinances.  The award of the contract, if made by the Library, will be by action of the Library Director.  In the event an award of the contract is made to the low bidder, and such bidder fails or refuses to execute the Contractor’s Agreement or fails to provide the required bond documents within seven (7) days after mailing of Notice of the Award of contract to the successful bidder, the Library may award the contract to the next lowest responsive and responsible bidder or, at Library’s sole discretion, release all bidders.

12. Alternatives.  If alternate bids are called for, the contract may be awarded at the election of the Library Director to the lowest responsive and responsible bidder on the base bid, or on the base bid and any alternate and any deductive, or base bid and any combination of alternates and any deductives.  The award will be based on the lowest total cost of the Project.

13. Listing Sub-Contractors.

a)  Each bidder shall submit with its bid a list of any proposed subcontractors it intends to use on this Project.  If alternate bids are called for and the bidder intends to use different or additional subcontractors, a separate list of subcontractors must be submitted for each such alternate bid.

14. Contractor’s License.  If, at the time of the bid opening, bidder is not properly licensed to perform the services required for this Project in accordance with state law, such bid shall be rejected as non-responsive.  No payment shall be made for work or materials under the contract unless and until the S.C. Department of Labor, Licensing and Regulations verifies to the Library that the bidder was properly licensed at the time the bid was opened and at the time the Contractor’s Agreement was executed.  Any bidder not so licensed is subject to penalties under the law and the Contractor’s Agreement, if executed, shall be void.

15.  Anti-Discrimination.  It is the policy of the Library that in connection with all work performed under Library contracts, there shall be no unlawful discrimination against any prospective or active employee engaged in the work because of race, color, ancestry, national origin, religious creed, sex, age or marital status, physical disability, mental disability, or medical condition.  In addition, the successful bidder agrees to require like compliance by any authorized subcontractors employed on the work by such bidder.

16. Hold Harmless.  The Contractor, awarded the contract, shall indemnify and hold harmless the Library, its board members, officers, agents, and employees from every claim or demand made, and every liability, loss, damage, or expense, including but not limited to, attorney’s fees, of any nature whatsoever, which may be incurred by reason of:

(a)(1) Death or bodily injury to person(s); (2) injury to, loss or theft of property; or (3) any other loss, damage or expense arising under either (1) or (2) above, sustained by the Contractor, its officers, agents, employees, or subcontractor’s and their employees arising out of or in any way connected with the work called for in this Project, except for liability resulting from the sole active gross negligence or willful misconduct of the Library.

(b)Any injury to or death of any person(s) or damage to, loss or theft of any property, arising out of, or in any way connected with, the work covered by this Project, whether said injury or damage occurs either on or off Library property, except for liability resulting from the sole active gross negligence or willful misconduct of the Library.

The Contractor, at Contractor’s own expense, cost, and risk shall defend, at Library’s request, any and all actions, suits, or other proceedings that may be brought or instituted against the Library, its officers, agents or employees, on any such claim or liability, and shall pay or satisfy any judgment that may be rendered against the Library, its board members, officers, agents, or employees in any action, suit or other proceedings as a result thereof.

17. Presumption of Surety Qualifications.  All surety companies with a minimum rating of “A-VIII,” as rated by the current edition of Best’s Key Rating Guide, published by A.M. Best Contractor, Oldwick, New Jersey 08858 and qualified to do business in South Carolina shall be presumed to be satisfactory to the Library for the issuance of insurance and bonds.

18. Liquidated Damages.  All work must be completed within the time limits set forth in the Agreement.  It is agreed that damages for the failure to complete the Project within the time limits required are impossible to ascertain.  Should the work not be completed within the specified time for completion, the Contractor shall be liable for liquidated damages, payable to the Library, in the amounts set forth in the Contractor’s Agreement.

19. Non-Collusion Affidavit.  In accordance with the provisions of Section 7106 of the Public Contract Code, each bid must be accompanied by a non-collusion affidavit properly notarized, a copy of which is attached hereto as Exhibit A.

20.  Invoicing Provisions.  All invoices are to be mailed to the following address:  Anderson County Library, Finance Department, 300 N. McDuffie St., Anderson, S.C.  29621, Attention:  Jane Cornelius

1.  Each invoice will be date stamped when received by the Library.  Payments will be processed from the date received within 30 days.  The Library issues checks only twice a month.

- Incorrect invoices will be returned to Contractor.  The 30-day processing period will

not begin until the corrected invoice is received.

21.  Public Information and South Carolina Freedom of Information Act Requests.  The Library will make available to the public all public records of bids and contracts at the Purchasing Department, after award of the contract.  Copies of said public records may be made in the Purchasing Department at the cost of the requesting party.  All bids become a matter of public record at the time of the bid openings. By submitting a response to the Bid Package, bidders specifically assume any and all risks and liability associated with all information, including any information marked confidential, in the response and the release of information. The Library, under no circumstances, shall be liable to any bidder or any other party for the legally mandated disclosure of any information submitted by any party making a Bid whether marked “Trade Secret” or otherwise marked as confidential. The Library reserves the right not to consider bids in which all, or portions, of the bid is marked “Trade Secret” or otherwise marked as confidential.

22.  Equal Opportunity.  All persons and business organizations will receive consideration for an award of a contract without regard to age, gender, race, religion, color, or national origin.

23.  Costs for Bid Preparation.  Costs incurred in the preparation of the bid and subsequent demonstrations or any other activities related to the bid will be borne solely by the bidder. The rejection of any bid in whole or in part will not render the Library liable for any cost or damage to any bidder.

24.  Property of the Library.  All bids will become the property of the Library and will not be returned.  Any information disclosed to the Library in the bid solicitation and bid process will be considered an integral part of the bid.

25.  Library’s Right to Accept or Reject Bid.  The Library reserves the unqualified right to accept or reject any or all of the bids submitted. The Library reserves the right to accept or reject any or all quotes or parts thereof and to award the contract as is determined to serve the Library’s best interest. The Library reserves the right to contract with other firms at the Library’s sole discretion. The Library reserves the sole right to decide whether a bid does or does not comply with the requirements of the Bid Package, and to accept, reject or negotiate modifications of bids.

26.   Small, Women-Owned and Minority-Owned Business Enterprise.

To promote free competition and equal opportunity, Anderson County Library is committed to assisting small, minority-owned and woman-owned businesses in becoming active vendors with the Library. The Anderson County Library encourages and invites small, woman, and/or minority owned businesses located inside and outside of the County to participate in the Library’s procurement process. It is the policy of the Library to prohibit discrimination against any person or business in pursuit of procurement opportunities on the basis of race, color, national origin, ancestry, religion, disability, political affiliation or gender.

BY EXECUTION HEREOF, the Bidder acknowledges receipt and its understanding of the information and conditions contained hereinabove and agrees to be bound by same.

BIDDER

_______________________________________

Print Name of Entity or Corporation

By:  ___________________________________

Print Name:_____________________________

Its:____________________________________

ATTEST:______________________________

Print Name:____________________________

Its:___________________________________

EXHIBIT A

NON-COLLUSION AFFIDAVIT TO BE EXECUTED

BY BIDDER AND SUBMITTED WITH BID

STATE OF SOUTH CAROLINA	)

)

COUNTY    OF    ANDERSON	)

PERSONALLY appeared before me_____________________________________________,

being first duly sworn, who deposes and states that he or she is ___________________________

of ______________________________, the party making the foregoing bid, that the bid is not made in the interest of, or on behalf of, any undisclosed person, partnership, Contractor, association, organization, limited liability Contractor or corporation; that the bid is genuine and not collusive or a sham; that the bidder has not directly or indirectly induced or solicited any other bidder to put in a false or sham bid, and has not directly or indirectly colluded, conspired, connived, or agreed with any bidder or anyone else to put in a sham bid, or that anyone shall refrain from bidding; that the bidder has not in any manner, directly or indirectly, sought by agreement, communication, or conference with anyone to fix the bid price of the bidder or any other bidder, or to fix any overhead, profit or cost element of the bid price, or of that of any other bidder, or to secure any advantage against the public body awarding the contract of anyone interested in the proposed contract; that all statements contained in the bid are true; and, further, that the bidder has not, directly or indirectly, submitted his or her price or any breakdown thereof, or the contents thereof, or divulged information or data relative thereto, or paid, and will not pay, any fee to any corporation, partnership, Contractor, association, organization, bid depository, or to any member or agent thereof to effectuate a collusive or sham bid.

__________________________________________

Signature of Bidder

SWORN to before me this _________ day

of _________________________, 20___

_____________________________(L.S.)

NOTARY OF PUBLIC FOR SOUTH CAROLINA

My Commission Expires:____________________.

(Attach Notary Seal)

SECTION III

INFORMATION REQUIRED OF PARTY MAKING THE BID

*THIS SECTION MUST BE FULLY COMPLETED*

The party making and submitting the Bid shall furnish all the following information accurately and completely. Failure to comply with this requirement will render the Bid informal and may cause its rejection. Additional pages may be attached if necessary. "You" or "Your" as used herein refers to the company and any of its owners, officers, directors, shareholders, members, parties or principals of the party making the Bid. The Library has discretion to request additional information depending on the scope of the Project.

- Contractor name and address:

- Telephone No.:

- Type of Entity: (check one)     Individual ____   Partnership ____   Corporation ____

Limited Liability Company  ____   Other

- License No. (if any): _______________________________ Class:_____________________________

Name of license holder:

- Have you or any of your principals ever been licensed under a different name or different license number? ______ Response must include information pertaining to principals' association outside of the firm.

If Yes, give name and license number:

- Names and titles of all principals of the Proposer:

- Number of years in the industry:

- Has your firm or any of its principals defaulted so as to cause a loss to a surety?  Response must include information pertaining to principals' association outside of the firm. ______

If the answer is "Yes," please provide dates, names and address of surety and        details.__________________________________________________________________________________________________________________________________________________________________________________________________________________

- Have you or any of your principals been assessed damages for any project in the past three (3) years? Response must include information pertaining to principals' association outside of the firm. ________

If Yes, explain:

- Have you or any of your principals been in litigation or arbitration or a dispute of any kind on a question or questions relating to a project during the past three (3) years? Response must include information pertaining to principals' association outside of the firm. _______

If Yes, provide name of public agency and details of the dispute.

- Have you or any of your principals ever failed to complete a project in the last three (3) years? Response must include information pertaining to principals' association outside of the firm. ______

If so, give project’s name and details:

- Do you now or have you ever had any direct or indirect business, financial or other connection with anyone who you knew then or know now to be an official, employee or consultant of the Library? _____

If so, please elaborate.

- List of References:

Include contracts of similar nature within the last three (3) years.  Library has discretion to require more than three (3) references.

Name:

Address and Telephone:

Contact Person:

Type of Project:

##### Dates of commencement and

Completion of Project:

Contract Amount:

Name:

Address and Telephone:

Contact Person:

Type of Project:

##### Dates of commencement and

Completion of Project:

Contract Amount:

Name:

Address and Telephone:

Contact Person:

Type of Project:

##### Dates of commencement and

Completion of Project:

Contract Amount:

- Contractor Profile and Experience:

The Contractor Profile should contain an overview of your organization and qualifications to provide the requested services.  Be sure to include any relevant comparisons to the size, structure, timing, etc.

Place Profile Here:

- In addition to this overview, detailed profile information should be provided in bold type underneath each of the following questions:

a.	Where is your nearest office to Anderson, SC?

b.	Name(s) and bios of person(s) who will serve as our contact.

c.	How many employees are in your company?

I certify and declare under penalty of perjury under the laws of the State of South Carolina that the foregoing Information Required of the Party Making the Bid provided by me herein is true and correct. Executed this ____ day of ____________, 20___.

(Name of Corporation or Entity)

By:

Name:

Title:

SECTION IV

ANDERSON COUNTY LIBRARY BID FORM

Name of Party making the Bid:

To:	Library Director for the Anderson County Library

Pursuant to the Notice Calling for Bids and the other Bid documents contained in the Bid Package, the undersigned bidder, having become familiarized with the Agreement, provided in Section V of the Bid Package, and having conducted a thorough inspection and evaluation of the Specifications, drawings (if any) and General Conditions contained therein, hereby proposes and agrees to be bound by all the terms and conditions of the Agreement and agrees to perform, within the time stipulated, the work to be performed hereunder at the pricing set forth herein, including all of its component parts, and everything required to be performed, and to provide and furnish and pay for any and all of the labor, materials, tools, expendable equipment, and all applicable taxes, utility and transportation services necessary to perform the work and complete in a good workmanlike manner all of the work required in connection with the following project:

The Anderson County Library (“ACL”) invites qualified contractors to submit sealed bids for flooring replacement at the Main Library. The scope of work will include moving/lifting shelving and other furniture, removing carpeting, recycling old carpet where applicable, providing specific flooring (various types), providing floor preparation, moisture mitigation test and installing new flooring at the ACL located at 300 N. McDuffie Street, Anderson, SC. The project should be complete in 100 days of start time, and be finished by April 30, 2024.

All in strict conformity with the Agreement, including all exhibits and Addenda thereto, contained in Section V of the Bid package, a copy of which shall be maintained at the office of the Director of the Library for the following Bid items:

Bid for the Work is set forth on the Bid Form attached as Addendum A.

- Each individual Bid has been determined from visiting the worksite, reviewing the requirements and Specifications and all other portions of the Bid documents, and shall include all items necessary to complete the work, including the assumption of all obligations, duties, and responsibilities necessary to the successful completion of all obligations of the Agreement, and the furnishing of all materials and equipment required to be incorporated in and form a permanent part of the work, the furnishing of tools, equipment, supplies, transportation, facilities, labor, and services required to perform and complete the work, and all bonds, insurance and submittals, pursuant to the requirements of the Bid Package, including, but not limited to, the Agreement and all Bid documents, whether or not expressly listed or designated.

- It is understood that the Library reserves the right to reject this Bid and that this Bid shall remain open and not be withdrawn for the period specified in the Notice Calling for Bids. The required (5%) Bid security is attached.  The Agreement which the successful bidder will be required to execute, and the performance and payment bonds which the Contractor shall be required to furnish prior to execution of the Agreement shall contain language requiring that the Payment (Labor and Material) bond shall be in the amount not less than One Hundred percent (100%) of the contract sum of the successful bid as required by state law. The Contractor shall also be required to furnish a separate faithful performance bond in the amount of one hundred percent (100%) of the contract sum and certificates of insurance as required in the Agreement, prior to execution of the Agreement.

- It is understood and agreed that if written notice of award of contract is mailed, transmitted by facsimile, or delivered to the bidder after the opening of the Bid, and within the time this Bid is required to remain open, or at any time thereafter before this Bid is withdrawn, the bidder will execute and deliver to the Library the Agreement and provide the required payment and performance bond and certificates of insurance within seven (7) days of mailing of said notice. The bidder further agrees that the work under the Agreement shall be commenced by the bidder, if awarded the contract, on or before the seventh (7th) day following receipt of Library’s Notice to Proceed, and shall be completed by the bidder in the time specified by the Library in the Agreement.

- Communications conveying acceptance of Bid, requests for additional information or other correspondence should be addressed to the bidder at the address stated below.

- The name(s) of all persons interested in the Bid as principals are as follows:

- It is understood and agreed that should the bidder fail or refuse to return executed copies of the Agreement, Payment and Performance Bonds, Workers Compensation Certificate, and required insurance certificates, to the Library within the time specified, the Bid security shall be forfeited to the Library.

- The undersigned hereby warrants that the bidder has all required licenses, if any, that such licenses entitle the bidder to provide the work, that such licenses will be in full force and effect throughout the duration of performance under the Agreement, and that any and all subcontractors to be employed by the undersigned will have appropriate licenses.

- It is understood and agreed that if requested by the Library, the bidder shall furnish a notarized financial statement, references, and other information required by the Library sufficiently comprehensive to permit an appraisal of the bidder's ability to perform the contract.

- The undersigned hereby warrants that all work shall be completed within 75 days from Notice to Proceed.  The undersigned agrees that failure to complete the work within the time set forth shall result in the imposition of liquidated damages for each separate calendar day (or part thereof) of delay in the amount of $100.00 for each day the work is not completed as set forth in the Contractor’s Agreement. Time is of the essence.

- The undersigned warrants that the required Non-Collusion Affidavit has been properly executed, notarized and is attached.

- It is understood and agreed that all change order requests must be submitted in the form set forth as an Addendum to the General Conditions of the Contractor’s Agreement. The amount of allowable charges submitted pursuant to a change order shall be limited to the rental charges in and around Anderson Library.  Indirect, consequential and incidental costs, overhead, administrative costs and profit and other charges not normally expected will not be allowed.  If Change Order work involves work items already agreed upon by unit process, the unit price will be the only allowable charge per each unit of work.

- The undersigned hereby declares that all of the representations of this Bid are made under penalty of perjury under the laws of the State of South Carolina.

Print Name of Corporation or Entity

By:

Print Name:

Date:_______________ 				Title:

ATTEST:

Print Name:

Title:__________________________

SECTION IV: Addendum A

BASE BID FORM

Name of Party submitting the Bid:  _______________________________

To:	Library Director, Anderson County Library

- Pursuant to the Notice Calling for Bids and the other Bid documents contained in the Bid package, the undersigned party submitting the Bid, having conducted a thorough inspection and evaluation of the Specifications contained therein, hereby submit the following pricing set forth herein:

###### Bid: Flooring at the Main Library of the Anderson County Library.

Bid No.:  23-001

Flooring at the Main Library						$_________________

:per specifications and scope of work

S.C. Tax	$_________________

TOTAL	$_________________

Company Name: ________________________

Authorized Signature: ___________________

Printed Name: __________________________

SECTION IV

PROPOSED SUBCONTRACTOR’s

Name:

Address and Telephone:

Type of Work

Name:

Address and Telephone:

Type of Work

Name:

Address and Telephone:

Type of Work:

Name:

Address and Telephone:

Type of Work:

SECTION V

ARBITRATION NOTICE:  THIS AGREEMENT IS SUBJECT TO ARBITRATION PURSUANT TO THE SOUTH CAROLINA UNIFORM ARBITRATION ACT (SC CODE §15-48-10 ET SEQ.) AND ANY AMENDMENTS THERETO, AS MODIFIED HEREIN.

CONTRACTOR’S AGREEMENT

This Contractor’s Agreement for  Renovation of Structure in Anderson County (the “Agreement”) has been made and entered into this ___ day of ______________, 20____, by and between Anderson County Library, South Carolina (the “Library”), and ___________________________________________ (”Contractor”).

Whereas, the Library issued an Invitation to Bid for the Repoint, clean and seal the Main Library (“Invitation to Bid”), advertised on _____________ ____, 20___, for a Contractor to Provide these Services for a Structure at 300 N. McDuffie Street in Anderson S.C.; and,

Whereas, the Contractor has complied with all requirements set forth in the Invitation to Bid and was the successful bidder; and,

Whereas, the Library desires to allow the Contractor, a legal entity properly registered under the laws of the State of South Carolina, to provide the services sought by the Invitation to Bid; and,

Whereas, the Contractor desires to provide the services pursuant to the terms and conditions of this Agreement:

Now, Therefore, in consideration of the mutual covenants contained in the Agreement, and other good and valuable consideration, the receipt and sufficiency of which are acknowledged, the parties agree as follows:

- Performance by Contractor.

The Contractor shall fully perform and execute all of the work (the “Work”) described in the Scope of Work/Specifications attached hereto as Exhibit A and incorporated herein by reference (the “Scope of Work”).

- Commencement and Term of Agreement.

  - Term of Agreement.

The date of commencement shall be five (5) days from mailing of the Notice to Proceed to the Contractor and the Work is to be completed by April 30, 2024.

  - Investigation by Contractor Prior to Submission of Proposal.

The Contractor represents that it has investigated the conditions for the Work prior to submitting its proposal and any delays or damages caused by adverse conditions which were capable of being identified prior to the submission of the Contractor’s proposal, shall be at the sole risk of the Contractor.

  - Non-completion of Work.

In the event the Contractor is unable to complete the Work by the Completion Date, Contractor shall pay to Library, as liquidated damages, $100.00 per day until all Work is completed to the satisfaction of Library.  Such damages shall be deducted from any payment due or to become due to the Contractor.

- Contract Sum.

For the Work performed hereunder, the Contractor shall be paid by the Library the contract sum of _________________________Dollars (the “Contract Sum”).  The Contract Sum is subject to adjustment as payments due hereunder are based on a per unit price as set forth in the Bid Form contained in the Bid Package and incorporated herein by reference.  The Contract Sum set forth above shall be used for purposes of setting values of any and all bonds required herein.

- Payments.

  - Library Payment of Contract Sum.

The Library shall make payment of the Contract Sum to the Contractor no later than thirty (30) days after completion of all Contractor’s Work under this Agreement and inspection and acceptance by the Library.

  - Application for Payment by Contractor.

The Contractor shall submit all applications for payment to: Anderson County Library, Finance Department, 300 N. McDuffie Street, Anderson, S.C.  29621, Attention:  Jane Cornelius.

Incorrect applications for payment will be returned to the Contractor.

This Agreement shall be subject to and governed by the General Conditions attached hereto as Exhibit B and incorporated herein by reference (the “General Conditions”).  The General Conditions, together with the Bid Documents, this Agreement, and all exhibits, shall collectively constitute the “Contract Documents.”

- Inspections.

Library shall have the right to inspect the Work to evaluate the Contractor’s compliance with the Contract Documents for Library’s sole benefit, and said right to inspection shall not make Library responsible for the compliance with the terms of the Contract Documents.

- Authority to Act.

If Contractor is a corporation or limited liability company, the undersigned hereby represents and warrants that the said entity is duly formed and registered and in good standing in the State of South Carolina and that _________________________________, whose title is ______________________________________, is authorized to act for and bind the entity to this Agreement.

IN WITNESS OF THIS AGREEMENT, The Contractor and the Library have caused their names to be subscribed and their seals to be affixed as to the day and year first above written.

ANDERSON COUNTY, SOUTH CAROLINA

By:

Print Name:

Its:

CONTRACTOR

(Name of Corporation or Entity)

By:

Print Name:

Its:

EXHIBIT

SCOPE OF WORK/SPECIFICATIONS

Objective: Anderson County Library is seeking quotes from qualified firms that possess a General Contractors License for removal, disposal, and replacement of roughly 62,500 square feet of existing floor covering for the Main Library of the Anderson County Library System, located at 300 N. McDuffie St., Anderson, SC. This project will include both office and public areas and will be performed during the hours of 7:00 AM to 8:00 PM, Monday through Saturday.

See attached diagram for more information about space and layout.

- The Library will remain open for regular business hours and the work schedule will be broken down by library department.  The General Contractor will be permitted to work two crews at a time providing they are working on different floor levels. Crew “A” will start work in the Children’s Department on the main level, while crew “B” is simultaneously working in the Tech. Services Department on the lower level.  When crew “A” has completed the Children’s Department they will then move to the Meeting Rooms and Office area on the main level, while crew “B” completes the rest of the lower level.  Due to on-going programs and Library activities, the Anderson Library’s Project Manager, (Anna Sutton or Robert McCormick) will direct the workflow schedule for the remaining Departments and Offices.

- Anderson Library will be responsible for removing plants, boxes and personal items from the floor.  The General Contractor will be responsible for moving and replacing all Desk’s, Cubicles, File Cabinets, Office Machines, furniture, and any movable cabinets.

- The General Contractor shall be responsible for moving and replacing all bookshelves. The system used to move the bookshelves shall be approved by the Library Project Manager.  Placement of the bookshelves and furniture shall be approved by the Library Project Manager.

- All safety measures shall be taken to provide a safe environment for library customers, staff, and workers.  Work areas, supplies and equipment shall be cordoned off to prevent public access.

- The General Contractor will work with the Milliken representative or Library Project Manager to ensure that the appropriate floor covering is being placed in the correct locations. See attached diagram link.  Some minor changes still to be made.

- The flooring materials to be used are the following brands/types.  Substitutions will not be accepted, unless materials shall be manufactured of equivalent materials that meet or exceed specified requirements.  Substitutions shall be identified not less than 10 days prior to bid and will be subject to approval.

For questions contact Milliken Rep Heidi Burmeister: Heidi.Burmeister@Milliken.com

704.661.1876

Milliken Flooring Types

Carpet: 25 cm x 1 m Carpet Plank with attached cushion, Random Ashler – Random Installation

Carpet 1: Major Frequency Three: Impromptu: Digitize

Carpet 2: Loudspeaker: Subwoofer: Heather Grey

Carpet 3: Loudspeaker: Custom Woofer: Teal Detail (Custom)

Carpet 4: Loudspeaker: Custom Mid Range: Teal Blend (Custom)

Carpet 5: Loudspeaker: Custom Woofer: Green Detail (Custom)

Carpet 6: Loudspeaker: Custom Mid Range: Green Blend (Custom)

Carpet 7: Loudspeaker: Woofer: Blue Detail

Carpet 8: Loudspeaker: Mid Range: Blue Detail

LVT: 1 meter plank,  Random Ashler – Random Installation

LVT 1: Pattern and color TBD

Walk-Off Carpet: Monothilic – Random Installation

Walk-Off Carpet 1: OBEX 50cm Tile: Dark Grey

- Quality and Performance Testing: Carpet shall comply with the following performance testing requirements:

-CRI TARR Rating: “Severe” or “Heavy” using ASTM D-5252 Hexapod Tumble Test. Value must be 3.0 or higher to ensure appearance retention in high traffic areas.

- Base molding shall be removed where necessary and replaced with base molding of the same type and quality.

- All flooring and base shall be installed according to the manufacturer’s installation specifications and procedures.

- Installation:

-Comply with CRI's "CRI Carpet Installation Standard," Section 18, "Modular Carpet" and with carpet tile manufacturer's written installation instructions.

-Installation Method:  As recommended in writing by carpet tile manufacturer.

-Maintain dye-lot integrity. Do not mix dye lots in same area.

-Maintain pile-direction patterns recommended in writing by carpet tile manufacturer.

-Cut and fit carpet tile to butt tightly to vertical surfaces, permanent fixtures, and built-in furniture including cabinets, pipes, outlets, edgings, thresholds, and nosings. Bind or seal cut edges as recommended by carpet tile manufacturer.

-Coverage rates for WellBAC™ Comfort Plus and WellBAC™ Comfort cushion back full spread for all tile sizes:  35-40 sq. yards per gallon (9.5-10 sq. meters per liter).

-In extreme environments, such as casinos and convention centers, which will routinely experience rolling loads in excess of 5,000 lbs., a heavier full spread of adhesive is recommended. Target coverage for this end use is 20-25 sq. yards per gallon (5-6 sq. meters per liter) for the Non-Reactive Standard product.

- ADHESIVE READINESS SHOULD BE VERIFIED AS FOLLOWS BEFORE BEGINNING INSTALLATION.

-A bond test is a mock-up installation done prior to the general installation of the Modular Carpet tile to indicate whether the adhesive will bond satisfactorily to the substrate and floor covering.  Bond testing will aid in identifying both the working characteristics of the adhesive, such as the appropriate open and working time for the site conditions, and also any potential bonding problems to the substrate.

- Bond Test Procedure:
- Select an approximately 7-foot square area (4 square meters) in a typical location on the substrate or slab.  The floor should be prepped and consistent with the installation plan per Milliken Modular carpet installation instructions.

-Milliken modular carpet adhesives should be applied to the substrate for a releasable installation in the recommended manner (trowel, roller, or aerosol spray) and application rate.  The adhesive should be allowed to dry completely prior to installation of modular carpet.

-Observe the adhesive drying time, which will vary with the floor porosity and ambient conditions.  Properly dried adhesive will not transfer to the finger and will have a tacky feel.

-After placing the carpet tile on the dried adhesive apply downward pressure to assure contact with the substrate.  Tiles should be immediately locked in place inhibiting lateral movement.

-After 24 hours, observe the mock-up installation to see if any obvious problems may exist.  The modular carpet should be adequately bonded to the substrate, and inhibit lateral movement with adhesive remaining firmly bonded to the substrate.  To test this attempt to slide each tile.  Now lift each carpet tile and check backing for adhesive transfer.   All adhesive should remain on the floor.  There should be no adhesive transfer to the back of the tile.

-Document with photos that show floor prep, floor with adhesive, and back of tile upon tile removal after 24hr period.

-Testing should be conducted approximately 72 hrs. prior to installation.

-If installation covers multiple floors a bond test should be conducted on grade.

- Warranty. Provide certified copies of the following manufacturer’s produce warranties:

- Lifetime Face Fiber Wear

- Lifetime Staining/Soiling Resistance

- Lifetime Color Pattern Permanency

- Lifetime Delamination of Backing

- Lifetime Edge Ravel

- Lifetime Tuft Bind

- Lifetime Floor Compatibility

- Lifetime Antistatic

- Lifetime Flammability

- Lifetime Cushion Resiliency

- Lifetime Dimensional Stability

- Lifetime Floor Release

13. Lifetime Moisture Resistance

- After installation the General Contractor shall vacuum all newly installed carpet and finish mop the installed LVT flooring according to manufacturer’s cleaning specification.

- The General Contractor will maintain public access to sidewalks and building entrances throughout the course of the project. Take adequate measures to prevent damage to existing building components, furniture, walls, and shelving.

- The General Contractor will maintain a clean and safe work environment throughout the project.

- All delivery, storage, and handling of materials will comply with CRI 104 Section 5 for Storage and Handling.

-Deliver all material to the installation site in the manufacturer’s original packaging.  Packaging shall contain manufacture’s name, product color and pattern name, identification number and other related information.

-Carpet tiles shall be stored between 40 degrees F and 100 degrees F and shall be conditioned between 60 degrees F and 90 degrees F for 48 hours prior to installation.

- All supplies and equipment shall be brought in at the library loading dock.  Some pallets of carpet and supplies can be stored on sight, on the lower level and should be able to fit through a 36” doorway.  The staff elevator, which is rated at 5000 lbs., shall be used to move pallets to the two upper levels.

- The General Contractors employees will park in the Northeast parking lot next to North Manning Street.

- The General Contractor shall always have a supervisor on the premises while work is being performed.

- The General Contractor shall be responsible for permits and licensing.

EXHIBIT B

GENERAL CONDITIONS

1.  Library’s Right to Stop the Work.  If the Contractor fails to correct Work which is not in accordance with the requirements of the Contract Documents or persistently fails to carry out Work in accordance with the Contract Documents, the Library may issue a written order to the Contractor to stop the Work, or any portion thereof, until the cause for such order has been eliminated; however, the right of the Library to stop the Work shall not give rise to a duty on the part of the Library to exercise this right for the benefit of the Contractor or any other person or entity.

2.  Library’s Right to Carry Out the Work.  If the Contractor defaults or neglects to carry out the Work in accordance with the Contract Documents and fails within a seven (7) day period after receipt of written notice from the Library to commence and continue correction of such default or neglect with diligence and promptness, the Library may, without prejudice to other remedies the Library may have, correct such deficiencies.  In such a case, an appropriate Change Order shall be issued deducting from payments then or thereafter due the Contractor the reasonable cost of correcting such deficiencies, including Library’s expenses and compensation for the additional services made necessary by such default, neglect or failure.  If payments then or thereafter due the Contractor are not sufficient to cover such amounts, the Contractor shall pay the difference to the Library.

3.  Supervision and Construction Procedures.

3.1.  The Contractor shall supervise and direct the Work, using the Contractor’s best skill and attention.  The Contractor shall be solely responsible for and have control over construction means, methods, techniques, sequences and procedures and for coordinating all portions of the Work under the Contract, pursuant to the Contract Documents.  If the Contract Documents give specific instructions concerning construction means, methods, techniques, sequences or procedures, the Contractor shall evaluate the jobsite safety thereof and, except as stated below, shall be fully and solely responsible for the jobsite safety of such means, methods, techniques, sequences, or procedures.  If the Contractor determines that such means, methods, techniques, sequences or procedures may not be safe, the Contractor shall give timely written notice to the Library and shall not proceed with that portion of the Work without further written instructions from the Library.  If the Contractor is then instructed to proceed with the required means, methods, techniques, sequences, or procedures without acceptance of changes proposed by the Contractor, the Library shall be responsible for any resulting loss or damage.

3.2.  The Contractor shall be responsible to the Library for acts and omissions of the Contractor’s employees, Subcontractors and their agents and employees, and other persons or entities performing portions of the Work for or on behalf of the Contractor or any of its Subcontractors.

3.3.  The Contractor shall be responsible for inspection of portions of Work already performed to determine that such portions are in proper condition to receive subsequent Work.

4.  Labor and Materials.

4.1.  The Contractor shall provide and pay for labor, materials, equipment, tools, construction equipment and machinery, water, heat, utilities, transportation, and other facilities and services necessary for proper execution and completion of the Work, whether temporary or permanent and whether or not incorporated or to be incorporated in the Work.

4.2.  The Contractor shall enforce strict discipline and good order among the Contractor’s employees and other persons carrying out the Work.  The Contractor shall not permit employment of persons not properly licensed to perform the work assigned, unfit persons, or persons not skilled in tasks assigned to them.

4.3.  The Contractor warrants to the Library that the services, materials and equipment furnished under the Contract will be of good quality, that the Work will be free from defects, and that the Work will conform to the requirements of the Contract Documents.  Work not conforming to these requirements, including substitutions not properly approved and authorized, may be considered defective.  The Contractor’s warranty excludes remedy for damage or defect caused by abuse, modifications not executed by the Contractor, improper or insufficient maintenance, improper operations, or normal wear and tear and normal usage.

4.4.  All supplies and equipment shall be brought in at the library loading dock.  Some pallets of carpet and supplies can be stored on sight, on the lower level and should be able to fit through a 36” doorway.  The staff elevator, which is rated at 5000 lbs., shall be used to move pallets to the two upper levels.

4.5.  The Contractor shall pay sales, consumer, use and similar taxes for the Work provided by the Contractor.

5.  Permits, Fees and Notices.

5.1. Unless otherwise provided in the Contract Documents, the Contractor shall secure and pay for the building permit and other permits and governmental fees, licenses and inspections necessary for proper execution and completion of the Work which are customarily secured after execution of the Contract Documents and which are legally required when bids are received or negotiations concluded.

5.2.  The Contractor shall comply with and give notices required by laws, ordinances, rules, regulations and lawful orders of public authorities applicable to performance of the Work.

5.3.  If the Contractor performs Work knowing it to be contrary to laws, statues, ordinances, building codes, and rules and regulations without such notice to the Library, the Contractor shall assume appropriate responsibility for such Work and shall bear the costs attributable to correction.

6.  Cleaning Up.

6.1.  The Contractor shall keep the premises and surrounding area free from accumulation of waste materials or rubbish caused by operations under the Contract Documents.                    At completion of the Work, the Contractor shall remove from and about the Project waste materials, rubbish, the Contractor’s tools, construction equipment, machinery and surplus materials.

6.2.  If the Contractor fails to clean up as provided in the Contract Documents, the Library may do so and the cost thereof shall be charged to the Contractor.

7.  Limitation on Liability, Release and Indemnification.  The Contractor hereby releases the Library from any claim or liability for damages that the Contractor may have arising out of the Contract Documents for property damage, injury or death.  To the fullest extent permitted by law, the Contractor shall indemnify and hold harmless the Library and board members, officers, agents and employees of Library from and against all claims, damages, penalties, losses, costs and expenses, including but not limited to, attorneys’ fees, arising out of or resulting from performance of the Work, but only to the extent caused by the negligent or intentional acts or omissions of the Contractor, a Subcontractor, anyone directly or indirectly employed by them or anyone for whose acts they may be liable, regardless of whether or not such claim, damage, loss or expense is caused in part by a party indemnified hereunder, except for liability resulting from the sole active gross negligence or willful misconduct of the Library.  Such obligation shall not be construed to negate, abridge, or reduce other rights or obligations of indemnify which would otherwise exist as to a party or person.  Contractor shall assume all risks and responsibilities for losses of every description in connection with the Contract Documents, specifically including, without limitation, the Work, that can be attributed either directly or indirectly to the Contractor.  All indemnification and release provisions in favor of the Library shall survive the expiration or sooner termination of the Contract Documents.

8.  Claims for Additional Time.

8.1.  If the Contractor wishes to make Claim for an increase in the time to complete the Work, written notice as provided herein shall be given.  The Contractor’s Claim shall include an estimate of cost of delay on progress of the Work.  In the case of a continuing delay only one Claim is necessary.

8.2  If adverse weather conditions are the basis for a Claim for additional time, such Claim shall be documented by data substantiating that weather conditions were abnormal for the period of time, could not have been reasonably anticipated and had an adverse effect on the scheduled construction.

8.3  Library shall evaluate the claims for additional time and provide a response to the claim within ten (10) days.

9.  Mediation.

9.1.  If the parties are unable to resolve any Claims between them, the parties shall endeavor to resolve their Claims by mediation which, unless the parties mutually agree otherwise, shall be in accordance with the Construction Industry Mediation Rules of the American Arbitration Association currently in effect.  Request for mediation shall be filed in writing with the other party to the Contract and with the American Arbitration Association.

The request may be made concurrently with the filing of a demand for arbitration but, in such event, mediation shall proceed in advance of arbitration or legal or equitable proceedings, which shall be stayed pending mediation for a period of 30 days from the date of filing, unless stayed for a longer period by agreement of the parties or court order.

9.2.  The parties shall share the mediator’s fee and any filing fees equally.  The mediation shall be held in Anderson, South Carolina, unless another location is mutually agreed upon, in writing.  Agreements reached in mediation shall be enforceable as settlement agreements in any court having jurisdiction thereof.

10. Arbitration.

10.1. Claims not resolved by mediation shall be decided by arbitration which, unless the parties mutually agree otherwise, shall be in accordance with the Construction Industry Arbitration Rules of the American Arbitration Association currently in effect.  The demand for arbitration shall be filed in writing with the other party to the Contract and with the American Arbitration Association.

10.2. Claims and Timely Assertion of Claims.  The party filing a notice of demand for arbitration must assert in the demand all Claims then known to that party on which arbitration is permitted to be demanded.

10.3. Judgment on Final Award.  The award rendered by the arbitrator or arbitrators shall be final, and judgment may be entered upon it in accordance with applicable law in any court having jurisdiction thereof.

11. Subcontractual Relations.  By appropriate agreement, written where legally required for validity, the Contractor shall require each Subcontractor, to the extend of the Work to be performed by the Subcontractor, to be bound to the Contractor and the Library by terms of the Contract Documents, and to assume toward the Contractor and the Library all the obligations and responsibilities, including the responsibility for safety of the Subcontractor’s Work, which the Contractor, by these Documents, assumes toward the Library.  Each subcontract agreement shall preserve and protect the rights of the Library with respect to the Work to be performed by the Subcontractor so that subcontracting thereof will not prejudice such rights.  Where appropriate, the Contractor shall require each Subcontractor to enter into similar agreements with Sub-subcontractors.  The Contractor shall make available to each proposed Subcontractor, prior to the execution of the subcontract agreement, copies of the Contract Documents to which the Subcontractor will be bound, and upon written request of the Subcontractor, identify to the Subcontractor terms and conditions of the proposed subcontract agreement which may be at variance with the Contract Documents.

12. Contingent Assignment of Subcontracts.  Each subcontract agreement for a portion of the Work is assigned by the Contractor to the Library provided that:

(a) assignment is effective only after termination of the Contract by the Library for cause and only for those subcontract agreements which the Library accepts by notifying the Subcontractor and Contractor in writing; and

(b) assignment is subject to the prior rights of the surety, if any, obligated under bond relating to the Contract.

13. Changes in the Work.

13.1.	General

13.1.1. Changes in the Work may be accomplished after execution of the Contract, and without invalidating the Contract, by Change Order only in the form attached hereto as Addenda A, and incorporated herein by reference.

13.1.2. A Change Order shall be based upon agreement among the Library and Contractor.

13.1.3. Changes in the Work shall be performed under applicable provisions of the Contract Documents, and the Contractor shall proceed promptly, unless otherwise provided in the Change Order.

13.2.  Change Orders.  A Change Order is a written instrument (see Addendum B) prepared by the Library and signed by the authorized Library official (Library Director) and Contractor stating their agreement upon all of the following:

(a)	change in the work;

(b)	the amount of adjustment, if any, in the Contract Sum; and

(c)	the extent of the adjustment, if any, in the Contract Time.

13.3.  Minor Changes in the Work.  The Library will have authority to order minor changes in the Work not involving adjustment in the Contract Sum or extension of the Contract Time and not inconsistent with the intent of the Contract Documents.  Such changes shall be effected by written order and shall be binding on the Library and Contractor.  The Contractor shall carry out such written orders promptly.

14. Protection of Persons and Property.

14.1.  Safety Precautions.  The Contractor shall be responsible for initiating, maintaining, and supervising all safety precautions and programs in connection with the performance of the Contract.

14.2.  Safety of Persons and Property.

14.2.1. The Contractor shall take reasonable precautions for safety of, and shall provide reasonable protection to prevent damage, injury or loss to:

- employees performing the Work and other persons who may be affected thereby;

- Ensure that patrons/staff have access to enter the building during open hours.

(c) the Work and materials and equipment to be incorporated therein, whether in storage on or off the site, under care, custody or control of the Contractor or the Contractor’s Subcontractors or Sub-subcontractors; and

(d) other property at the site or adjacent thereto, such as trees, shrubs, lawns, walks, pavements, roadways, structures and utilities not designated for removal, relocation or replacement in the course of construction.

14.3.  The Contractor shall give notices and comply with applicable laws, ordinances, rules, regulations, and lawful orders of public authorities bearing on safety of persons or property or their protection from damage, injury or loss.

14.4.  The Contractor shall erect and maintain, as required by existing conditions and performance of the Contract, reasonable safeguards for safety and protection including posting danger signs and other warnings against hazards, promulgating safety regulations and notifying owners and user of adjacent sites and utilities.

14.5.  When use or storage of explosives or other hazardous materials or equipment or unusual methods are necessary for execution of the Work, the Contractor shall exercise utmost care and carry on such activities under supervision of properly qualified personnel.

14.6.  The Contractor shall promptly remedy damage and loss (other than damage or loss insured under property insurance required by the Contract Documents) caused in whole or in part by the Contractor, a Subcontractor, a Sub-subcontractor, or anyone directly or indirectly employed by any of them, or by anyone for whose acts they may be liable and for which the Contractor is responsible, except damage or loss attributable to acts of omissions of the Library and not attributable to the fault or negligence of the Contractor.

15. Insurance.  The Contractor shall, at its sole cost and expense, procure and maintain in full force and effect covering the performance of the services rendered under the Contract Documents, insurance in the types and limits specified below.  In addition to the insurance coverage and limits listed herein, the Contractor shall obtain any other insurance coverage as may be required by law.

15.1.  General Liability Insurance:

15.1.1.  	Limits of Liability:  $1,000,000 in the aggregate and per occurrence.

15.1.2.	Coverage:  Premise operations, blanket contractual liability, personal injury liability (employee exclusion deleted), products and completed operations, independent contractors, employees and volunteers as additional insureds, joint liability, and broad form property damage (including completed operations).

15.1.3.	Pollution Endorsement: Said policy shall have a pollution endorsement against claims or claim expenses arising from the Work.

15.2.  Workers' Compensation and Employers' Liability Insurance:

15.2.1.	Limits of Liability:  	Workers' Compensation - Statutory Limits.  							 Employers' Liability - Statutory Limits.

15.2.2.	Other States' coverage and South Carolina endorsement.

15.3.  Professional Liability Insurance (if available):

15.3.1.	Limit of Liability:  $2,000,000 per occurrence

15.4.  Automobile Liability Insurance:

15.4.1.	Limit of Liability:  $1,000,000 per occurrence combined single limit for bodily injury (including death) and property damage liability.

15.4.2.	Coverage:  Owner, non-owned and hired vehicles.

15.5.   All insurance provided for in this section shall be obtained under valid and enforceable policies issued by insurers of recognized responsibility which are licensed to do business in the State of South Carolina.  The Library requires that Certificates of Insurance evidencing the existence of such insurance shall be submitted to the Library at least ten (10) days before the Work is started.  If the term of the Agreement coincides with the term of the selected firm's insurance coverage, a Certificate from the expiring policy will be accepted, but a Certificate evidencing renewed coverage of a new policy must be presented to the Library no later than thirty (30) days after the effective date of the policy.

15.6.   With the exception of the Automobile Insurance Policy, each policy and Certificate of Insurance shall contain an endorsement naming the Library as additional insured party thereunder; and a provision that at least thirty (30) days prior written notice be given to the Library in the event coverage is canceled or non-renewed or coverage is reduced.

15.7.   If the Contractor desires to self insure any or all of the coverages listed in this section, it shall provide to the Library documentation that such self insurance has received all the approvals required by law or regulations, as well as the most recent audited financial statement of the selected firm's insurance.  Any coverage which is self insured shall provide the same coverage limits and benefits as the coverages listed in this section.

15.8.   The Library reserves the right to review categories and levels of insurance coverage held by the Contractor in an ongoing program of risk management.  The selected firm will be notified, in writing, of coverage requirements as determined by this review and the Contractor agrees to secure such requested coverage.

15.9.   If the Contractor fails to obtain or maintain the required insurance, the Library shall have the right to treat such failure as a material breach of the Contract Documents and to exercise all appropriate rights and remedies.

15.10.   The Contractor shall include all subcontractors as insureds under its policies or shall furnish separate Certificates and endorsements for each subcontractor.  All coverages for subcontractors shall be subject to all of the requirements stated in the Contract Documents.

15.11.   Performance Bond and Payment Bond.

15.11.1.  The Library requires the Contractor to furnish a bond covering faithful performance of the Contract and a bond covering payment of all obligations arising thereunder in the full amount of the Contract Price, as specifically required in the Contract Documents and by state law, on the date of execution of the Contract.

15.11.2.   Upon the request of any person or entity appearing to be a potential beneficiary of bonds covering payment of obligations arising under the Contract, the Contractor shall promptly furnish a copy of the bonds or shall permit a copy to be made.

16. Correction of Work.

16.1. Before or After Substantial Completion.  The Contractor shall promptly correct Work failing to conform to the requirements of the Contract Documents, whether discovered before or after Completion and whether or not fabricated, installed or completed.  Costs of correcting such rejected Work, including additional testing and inspections and expenses made necessary thereby, shall be at the Contractor’s sole expense.

16.2. After Substantial Completion.  If, within one year after the date of Substantial Completion of the Work or designated portion thereof or after the date for commencement of warranties established hereunder, any of the Work is found to be not in accordance with the requirements of the Contract Documents, the Contractor shall correct it promptly after receipt of written notice from the Library to do so unless the Library has previously given the Contractor a written acceptance of such condition.  The Library shall give such notice promptly after discovery of the condition.  During the one-year period for correction of Work, if the Library fails to notify the Contractor and give the Contractor an opportunity to make the correction, the Library waives the rights to require correction by the Contractor and to make a claim for breach of warranty.  If the Contractor fails to correct nonconforming Work within a reasonable time during that period after receipt of notice from the Library, the Library may correct it at Contractor’s sole cost.

16.3. The five-year period for correction of Work shall be extended with respect to portions of Work first performed after Completion by the period of time between Completion and the actual performance of the Work.

16.4. The five-year period for correction of Work shall not be extended by corrective Work performed by the Contractor pursuant to the preceding paragraph.

16.5. The Contractor shall bear the cost of correcting destroyed or damaged construction, whether completed or partially completed, caused by the Contractor’s correction or removal of Work which is not in accordance with the requirements of the Contract Documents.

16.6. Nothing contained in this section shall be construed to establish a period of limitation with respect to other obligations which the Contractor might have under the Contract Documents.  Establishment of the one-year period for correction of Work as described in Subparagraph 17.2 relates only to the specific obligation of the Contractor to correct the Work, and has no relationship to the time within which the obligation to comply with the Contract Documents may be sought to be enforced, nor to the time within which proceedings may be commenced to establish the Contractor’s liability with respect to the Contractor’s obligations other than specifically to correct the Work.

16.7 Acceptance of Nonconforming Work:  If the Library prefers to accept Work which is not in accordance with the requirements of the Contract Documents, the Library may do so instead of requiring its removal and correction, in which case the Contract Sum will be reduced as appropriate and equitable.  Such adjustment shall be effected whether or not final payment has been made.

17. Termination by the Library for Cause.

17.1. The Library may terminate the Contract if the Contractor:

(a) persistently or repeatedly refuses or fails to supply enough properly skilled workers or proper materials;

(b) fails to make payment to Subcontractors for materials or labor in accordance with the respective agreements between the Contractor and the subcontractors;

(c) persistently disregards laws, ordinances, or rules, regulations or orders of a public authority having jurisdiction; or

(d) otherwise is guilty of a material breach of a provision of the Contract Documents.

17.2. When any of the above reasons exist, the Library, may without prejudice to any other rights or remedies of the Library and after giving the Contractor and the Contractor’s surety, if any, seven days’ written notice, terminate employment of the Contractor and may, subject to any prior rights of the surety:

(a) take possession of the site and of all materials, equipment, tools, and construction equipment and machinery thereon owned by the Contractor,

(b) accept assignment of subcontracts; and

(c) finish the Work by whatever reasonable method the Library may deem expedient.  Upon request of the Contractor, the Library shall furnish to the Contractor a detailed accounting of the costs incurred by the Library in finishing the Work.

17.3. When the Library terminates the Contract for one of the reasons stated in the preceding paragraph, the Contractor shall not be entitled to receive further payment until the Work is finished.

17.4. If the unpaid balance of the Contract Sum exceeds costs of finishing the Work, and other damages incurred by the Library which have not been expressly waived, such excess shall be paid to the Contractor.  If such costs and damages exceed the unpaid balance, the Contractor shall pay the difference to the Library.  This obligation of payment to the Contractor or Library, as the case may be, shall survive termination of the Contract.

18. Suspension by the Library for Convenience.

18.1. The Library may, without cause, order the Contractor in writing to suspend, delay, or interrupt the Work in whole or in part for such period of time as the Library may determine.

18.2. The Contract Sum and Contract Time shall be adjusted for increases in the cost and time caused by suspension, delay or interruption.  No adjustment shall be made to the extent:

(a) that performance is, was or would have been so suspended, delayed or interrupted by another cause for which the Contractor is responsible; or

(b) that an equitable adjustment is made or denied under another provision of the Contract.

19. Termination by the Library for Convenience.

19.1. the Library may, at any time, terminate the Contract for the Library’s convenience and without cause.

19.2. Upon receipt of written notice from the Library of such termination for the Library’s convenience, the Contractor shall:

(a) cease operations as directed by the Library in the notice;

(b) take actions necessary, or that the Library may direct, for the protection and preservation of the Work; and

(c) except for Work directed to be performed prior to the effective date of termination stated in the notice, terminate all existing subcontracts and purchase orders and enter into no further subcontracts and purchase orders.

19.3. In case of such termination for the Library’s convenience, the Contractor shall be entitled to receive payment for Work executed, and costs incurred by reason of such termination, along with reasonable overhead and profit on the Work not executed.

20. Parking Restrictions.  The General Contractors employees will park in the Northeast parking lot next to North Manning Street.

21.  Side Jobs.  Contractor warrants that, during the term of this Agreement, neither it nor any of its employees, agents, subcontractors or any other party affiliated with Contractor shall engage in the provision of any related services for any party other than the Library on properties adjoining any of the roads on which Work is being performed hereunder.

22.  Contractor Assurance of Good Standing.  Contractor warrants that it is not in arrears to the Library upon debt or contract and is not in default as surety, contractor or otherwise on any obligation to the Library.

23.  Status of Contractor as Independent Contractor.  It is expressly agreed that Contractor's status hereunder is that of an independent contractor and is neither agent, employee, servant, partner, nor joint venturer of the Library. Contractor is exclusively responsible for and in control of performance of Contractor’s duties hereunder.  Neither Contractor nor any person hired by Contractor shall be considered employees of the Library for any purpose.

24.  Limitations on Assignment of the Contract Documents.  Contractor will not assign or transfer any interest in the Contract Documents without the prior written consent of the Library, and any attempt to do any of the foregoing without such prior written consent shall be null, void, and of no effect.  Any assignment or transfer of any interest in the Contract Documents will be subject to compliance with the provisions of the Contract Documents and will not alleviate any of Contractor’s obligations in the Contract Documents.

25.  Termination by the Library for Non-Appropriation. The Contractor hereto agrees that payments due from the Library, as required under the terms of the Contract Documents, if any, are contingent upon the availability of appropriated funds.  In the case of non-appropriation of funds, the Library may terminate the Contract Documents in whole or in part without further obligation to the Contractor.

26.  Federal Excise and South Carolina Sales Tax.  The Library, as a political subdivision of the State of South Carolina, may be exempt from Federal Excise Taxes and South Carolina Sales Taxes.  When applicable, net prices as shown in the proposal shall exclude such Federal and State Tax amounts.

27.  No Liens.  South Carolina law provides that no lien may be attached to public property.

28.  Notice to Contractor and the Library.  Unless otherwise specifically provided in the Contract Documents or by law, any and all notices or other communications required or permitted by the Contract Documents or by law to be served on, given to, or delivered to any party to the Contract Documents will be in writing and will be deemed duly served, given, delivered and received when personally delivered (including confirmed overnight delivery service to the party to whom it is directed), or without personal delivery, when three (3) business days have elapsed following deposit of the notice or other communication in the United States mail, first-class postage prepaid, certified, return receipt requested, and:

If to Library, addressed to:				If to Contractor, addressed to:

Anderson County Library				________________________

300 N. McDuffie St.					________________________

Anderson, SC  29621					________________________

Attn: Library Director 		                  Attn:  ___________________

Either party may change its address for the purpose of this paragraph by giving written notice of such change to the other party in the manner provided in this paragraph.

29.  Compliance with the Immigration Reform and Control Act. Neither the Contractor nor any of its subcontractors may knowingly obtain the labor or services of an alien not legally authorized to work in the United States.  The Contractor or its subcontractors, and not the Library, must verify eligibility for employment of its employees as required by the Immigration Reform and Control Act of 1986 (“IRCA”).  The Contractor hereby specifically warrants and certifies that at all times during the performance of services hereunder, it and any of its subcontractors shall be in full compliance with the provisions of IRCA in the hiring of its employees, and the Contractor will indemnify, hold harmless and defend the Library against any and all actions, proceedings, penalties or claims, including, but not limited to Library’s attorney’s fees arising out of the Contractor’s failure to comply strictly with IRCA.  It is agreed that if the Contractor fails to strictly comply with the IRCA, the Contractor shall pay the Library the sum of five thousand dollars ($5,000) per violation in liquidated damages.

30.  Compliance with the Davis-Bacon Act.  The Contractor acknowledges that all construction contracts exceeding $2,000 on Federal-aid participation jobs are subject to the provisions of the Davis-Bacon Act, 29 CFR, Parts 1, 3 and 5.

31.  Undue Influence. Contractor agrees not to hire any Library personnel who may exercise or has exercised discretion in the awarding, administration or continuance of the Contract Documents for one (1) year following the termination of the employee from Library service.

32.  Unavoidable Delay - Force Majeure.  If either party shall be delayed or prevented from the performance of any act required by the Contract Documents by reason of acts of God, strikes, lockouts, labor troubles, inability to procure materials, restrictive governmental laws, or regulations or other cause, without fault and beyond the reasonable control of the party obligated (financial inability excepted), performance of such act will be excused for the period of the delay; and the period for the performance of any such act will be extended for a period equivalent to the period of such delay; provided, however, nothing in this Section will excuse Contractor from the prompt payment of any fee or other charge required of Contractor except as may be expressly provided elsewhere in the Contract Documents.

33.  Compensation Terms and Conditions.

33.1  The Contractor shall be compensated for the Work as described above by payment of the Contract Sum.  Contractor’s travel, meals, lodging, parking or other expenses incidental to the performance of responsibilities under the Contract Documents shall be borne solely by the Contractor.

33.2  The Library will not make payment on behalf of the Contractor to any fringe benefit program, or withhold any money from compensation for any federal, state or local tax program or for any other reason.

34.  Severability of Terms of the Contract Documents.  In the event any portion of the Contract Documents is declared invalid or unenforceable, the remaining portions of the Contract Documents shall remain in full force and effect.

35.   No Waiver of Breach.  No failure by either the Library or Contractor to insist upon the strict performance by the other of any covenant, agreement, term or condition of the Contract Documents, or to exercise any right or remedy consequent upon a breach of any covenant, agreement, term or condition of the Contract Documents, shall constitute a waiver of any such breach or of such covenant, agreement, term or condition.  No waiver of any breach shall affect or alter the Contract Documents, but each and every covenant, condition, agreement and term of the Contract Documents shall continue in full force and effect with respect to any other then existing or subsequent breach.

36. Waivers and Amendments to the Contract Documents.  No modification, waiver, amendment, discharge or change of the Contract Documents will be valid unless the same is in writing and signed by the party against which the enforcement of such modification, waiver, amendment, discharge or change is or may be sought.

37.  Captions.  Captions in the Contract Documents are inserted for convenience of reference only and do not define, describe or limit the scope or the intent of the Contract Documents or any of the terms of the Contract Documents.

38.  Applicable Law to the Contract Documents.  The Contract Documents shall at all times be construed and interpreted in accordance with the laws of the State of South Carolina, without regard to conflict of law principles.

IN WITNESS WHEREOF, the parties have executed these General Conditions as of the date first written above.

LIBRARY

In the presence of:

_________________________________	By:	____________________________________

Name:______________________________

_________________________________		Its:_________________________________

As to Library

CONTRACTOR

____________________________________

_________________________________	By:	____________________________________

Name:______________________________

_________________________________		Its:_________________________________

As to Contractor

SECTION VI

Building Diagram and Flooring Layout/Design – Link

The below link is property of Milliken Designs, and is still in draft form.
Some changes to be made are as follows:

- Minor changes to LVT Layout

- Color Changes to carpet and LVT

- Changes/Additions to amount of walk-off carpet

For questions contact Milliken Rep Heidi Burmeister: Heidi.Burmeister@Milliken.com

704.661.1876

Anderson Library 2D Option 1_09.11.23 Visual Binder (1).pdf